Project Name: - STUDENT ATTENDANCE MANAGEMENT SYSTEM

Team Member:-

-Sarita

-Nazmunisha Sheik Abdul Rasheed

Introduction:-

The purpose of the Student Attendance Management System is to automate the processing of recording, managing, and monitoring student attendance. The system replaces manual attendance registers with a digital solution that improves efficiency, accuracy, and accessibility.

Waterfall Development Flow

Requirements Analysis
↓
System Design
↓
Implementation (Coding)
↓
Testing
↓
Deployment (Live Cloud Hosting)
↓
Maintenance

Phase 1: Requirements Analysis

In this phase, all functional and non-functional requirements of the system are gathered, analysed, and documented.

- System will be built using Python

- Data will be stored in MySQL

Functional Requirements

- Student registration and management.

- Teacher/Admin secure login.

- Attendance marking and tracking.

- Attendance history management.

- Automated report generation.

- Search and filtering functionality.

- Attendance analytics dashboard.

- Automated facial recognition attendance using a laptop/mobile camera.

- List of absent students.

- Class-wise attendance percentage calculation.

Non-Functional Requirements

- Security and authentication.

- Data accuracy and reliability.

Phase 2: System Design

The system architecture, database structure, and user interface designs are prepared.

Design Activities

- Design system architecture.

- Create database tables for students and attendance records.

- Design login, attendance, and report screens.

- Define data flow and system workflow

  - Create Class diagram, UML Diagram, sequence Diagram, and ER Diagram

Phase 3: Implementation (Coding)

The system is developed in Python in accordance with the design specifications.

Development Tasks

- User authentication module.

- Student management module.

- Attendance marking module.

- Report generation module.

- Search and filtering functionality.

- Dashboard and analytics module.

Phase 4: Testing

- Python + MySQL connection

- Data saving correctly

- Facial recognition accuracy.

- Attendance marking functionality.

- Dashboard calculations and charts.

- User acceptance testing.

Phase 5: Deployment

Deploy the live system using a free cloud platform such as:

-GitHub

Phase 6: Maintenance

After deployment, the system is monitored and maintained.

Maintenance Activities

- Fix software bugs.

- Update security features.

- Improve performance.

- Add future enhancements.